Phase 4 — Environment and CI/CD

Environment Setup & CI/CD Pipeline Record

CPF Group Multi-Subsidiary Analytics Dashboard | Prepared by Vincent Onchieku Collins

| Field | Detail |
| --- | --- |
| Prepared by | Vincent Onchieku Collins |
| Document Version | 1.0 |
| Status | Repository and tooling complete; three external account steps pending (see §9) |
| Governing references | Week 7 & 8 Execution Plan; Phase 3 — Design (Software Design Document); SDLC Document; Clean Coding Practices |

SDLC alignment: supports SDLC Phase 4 (Coding) and Phase 6 (Deployment) — implements the “Modern Approach: CI/CD pipelines” noted in the SDLC Document and the Tooling & Team Workflow section of Clean Coding Practices §12. This record documents what was actually built, so it can stand alongside the Phase 1–3 documents as evidence of process, not just intent.

# 1. Project Location

The codebase was first scaffolded inside the Project documentation folder, then moved before any real development, for two concrete reasons found during setup rather than anticipated in advance:

- The folder path contained an “&” (“Week 7 & 8 Dashboard & Data Product Build”). On Windows, npm's generated .cmd shims run through cmd.exe, which treats “&” as a command separator — this silently broke npm run build (confirmed: it failed with a mangled path before the move, and succeeded immediately after).

- OneDrive continuous sync does not handle a Next.js node_modules folder well — tens of thousands of small files trigger sync lock conflicts and slowdowns.

The Next.js codebase lives at C:\Users\vince\projects\cpf-dashboard.

# 2. Repository and Scaffold

- Initialized via create-next-app, with TypeScript, the App Router, ESLint, and an src/ directory.

- Package name: cpf-group-dashboard (renamed from the create-next-app default).

- Default branch renamed from master to main, to match the README, the CI workflow trigger, and the Execution Plan's references to “merge to main.”

- Git history: the scaffold's own “Initial commit from Create Next App,” followed by a second commit (§9) recording this phase's tooling.

# 3. Code Quality Tooling

- ESLint: eslint-config-next (core-web-vitals + typescript rule sets), extended with eslint-config-prettier so formatting rules never conflict with Prettier.

- Prettier: .prettierrc.json (semi, double quotes, trailing commas, 100-character print width) and a .prettierignore excluding build output and lockfiles.

- Scripts added: npm run format (write) and npm run format:check (check only — what CI runs).

Verified: npm run build, npm run lint, and npm run format all pass cleanly at the new project location (see §8).

# 4. Pre-commit Automation

- Husky initialized (npx husky init), with a prepare script in package.json so the hook installs automatically on npm install for anyone who clones the repo.

- lint-staged configured in package.json: *.{js,jsx,ts,tsx} runs eslint --fix then prettier --write; *.{json,css,md} runs prettier --write.

// .husky/pre-commit npx lint-staged

Verified live: the hook fired during the actual Phase 4 commit (§9) — lint-staged ran, reformatted the staged files, and the commit completed with the corrected files included, exactly as designed.

# 5. CI/CD Pipeline

GitHub Actions

.github/workflows/ci.yml triggers on every push and pull request to main:

jobs: lint-and-build 1. actions/checkout 2. actions/setup-node (Node 20, npm cache) 3. npm ci 4. npm run format:check 5. npm run lint 6. npm run build

A failure at any step blocks the merge — matching the Execution Plan's explicit requirement that the pipeline “fail the build on non-compliant code.”

Vercel

- ○ Pending (your action) — not yet connected — requires your own Vercel account. The README's “One-time manual setup” section has the exact steps: import the pushed GitHub repository, confirm the default Next.js build settings, add the same environment variables as .env.local, and deploy. Once connected, every push to main auto-deploys to production and every pull request gets its own preview deployment.

# 6. Supabase and Environment Variables

- .env.local.example added as a committed template with four fields: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY, and DATABASE_URL.

- .gitignore fix: the original .env* rule was also silently ignoring .env.local.example. Added !.env.local.example so the template stays tracked while every real .env file (with actual secrets) stays ignored — confirmed with git check-ignore before and after.

- ○ Pending (your action) — Supabase project not yet provisioned — requires your own Supabase account. Once created, copy its API URL/keys and database connection string into a local .env.local (not committed) and into Vercel's environment variables.

# 7. Python Environment for Dummy Data

- data/requirements.txt: pandas, faker, psycopg2-binary, python-dotenv.

- data/seed.py: scaffolded with a docstring describing its purpose and referencing the Phase 2 Analysis calculations and the Phase 3 SDD's Database Design — the generation logic itself is Phase 5 (Development) work, not Phase 4.

- .gitignore: __pycache__/, *.pyc, .venv/ and venv/ added alongside the existing Next.js/node ignores.

# 8. Git Workflow Conventions

- Commit messages follow Conventional Commits (feat:, fix:, chore:, docs:) — documented in the README so the convention is explicit, not assumed.

- The README also documents the full local setup, the Python environment setup, and every script's purpose, per the Execution Plan's Phase 4 task to “document setup/run instructions in the README.”

# 9. Verification

| Check | Result |
| --- | --- |
| npm run build | Passed — compiled successfully, static pages generated |
| npm run lint | Passed — exit code 0, no errors |
| npm run format | Passed — all files formatted/confirmed unchanged |
| Pre-commit hook | Verified live — lint-staged ran automatically on the Phase 4 commit |
| Initial commit | chore: Phase 4 environment and CI/CD setup, on branch main |

# 10. Outstanding Manual Actions

These three steps need your own account credentials and cannot be performed from this environment. Exact steps are in the repository README, “One-time manual setup.”

- ○ Pending (your action) — Create the GitHub repository and push (git remote add origin …, git push -u origin main).

- ○ Pending (your action) — Connect the repository to Vercel and add environment variables.

- ○ Pending (your action) — Create the Supabase project and populate .env.local / Vercel with its keys.

- ○ Pending (your action) — Delete the duplicate scaffold left at Project\app (inside the OneDrive docs folder) — the working codebase is now only at C:\Users\vcollins\dev\cpf-group-dashboard.

Deliverable: a working repository with a green CI pipeline proven on a real commit, and an environment fully ready for Week 8 development — matching the Execution Plan's Phase 4 deliverable statement exactly, with the three external-account steps above flagged rather than silently assumed done.